## Slide 1: Energy Efficiency Programs Program Closure Webinar
July 17, 2026

## Slide 2: Compliance Guidance
Q4 of 2021, the Energy Division released a program closure checklist detailing steps that must be taken to close an EE program. The checklist may be found on the Commissions website at Rolling Portfolio Program Guidance (ca.gov) and at: https://caeecc.org.

## Slide 3: Agenda
Compliance Guidance
Proposed Program Closures
  Summary & Sectors Served
  Closure Justification
  Proposed Plan
  Sunset Date
  Next Steps

## Slide 4: Program: TEG Wall Furnace Direct Install SCG3960
Program Summary & Sector Served
  Sector: Residential
  Region: Southern California​
  Program Description: The Thermoelectric Generation (TEG) Wall Furnace Direct Install Program (Program) was designed to provide no-cost replacement of legacy, low-efficiency wall furnaces with TEG high-efficiency, low-emission modulating gas wall furnaces (Model TG2030TN). Under the program design, the program implementer, Williams Furnace Company (Williams), was responsible for delivering energy-efficient, low-emission TEG wall furnaces through participating wholesalers to trained technicians for installation in residential customer homes.

## Slide 5: Program: TEG Wall Furnace Direct Install SCG3960
Justification and any replacement plan
  The implementer requested to be released from its contract after determining they were not able to deliver the program objectives.
  SoCalGas currently has no plans to replace this program.
Implementer & Start/End Dates
  Williams Furnace Company
  December 21, 2024
  April 29, 2026

## Slide 6: Program: TEG Wall Furnace Direct Install SCG3960
2 Year Program Data**
  **excludes current year
3 Year Program Data*
*includes current year
Program Year ​ | Budget ​ | Total Resource Cost ​ | First Year Savings ​ |  | 
 |  |  | Net kW Savings ​ | Net kWh Savings ​ | Net Therm Savings ​
2025 ​ | $395,770 | 0.0 ​ | 0 ​ | 0 ​ | 0 ​
2024 ​ | $374,369 | 0.0 ​ | 0 ​ | 0 ​ | 0 ​
2023 ​ | $374,303 | 0.0 ​ | 0 ​ | 0 ​ | 0 ​
Program Year ​ | Budget Expenditures ​ | Total Resource Cost ​ | First Year Savings ​ |  | 
 |  |  | Net kW Savings ​ | Net kWh Savings ​ | Net Therm Savings ​
2025 | $20,737 | 0.0 ​ | 0 ​ | 0 ​ | 0 ​
2024 | 0 | 0.0 ​ | 0 ​ | 0 ​ | 0 ​

## Slide 7: Next Steps
Per Commission requirements, SoCalGas will file a Tier 2 Advice Letter with the CPUC on August 6, 2026, requesting program closure. Following receipt of the CPUC's disposition, SoCalGas will update the program status in CEDARS accordingly.
Please send any questions to SEBush@socalgas.com

## Slide 8
Thank you