## Slide 1: Progress and Preparation for the 3rd Party Solicitations by Athena Besa, SDG&E Update to CAEECC: 06-06-2018

## Slide 2: Independent Evaluator Requests For Proposal (IE RFP)
IOUs developed standard requirements for the IE RFP
Each IOU submitted an RFP to the market to solicit for Independent Evaluators
  PG&E – submitted on 5/17/18 with proposals due 6/14/2018
  SCE – submitted on 05/30/18 with proposals due 6/14/2018
  SoCalGas – submitted on 5/10/18 with proposals due 6/04/18
  SDG&E – submitted on 5/10/18 with proposals due 5/31/18
Next steps:
  Proposals evaluation and scoring
  Selection
  Approval by PRG and ED Director
  Contracting – each IOU anticipates selection and contracting to be complete by August 1st.

## Slide 3: Additional Preparation
The IOUs are all working to:
  Collaborate on developing several standard RFA SOW questions for consistency in the early evaluation of submitted proposals
  Develop RFA/RFP packages to submit solicitations to the market
  Revisit and revise the Solicitation Timeline – posting will be dependent on final decision
  Begin to work on the timing and cadence of meetings with the EE PRG and IE’s prior to development and release of the first RFA’s